## Slide 1
5DAY Works Management Platform
Sprint 25 Demo
By Product Team
30-Dec-2022

## Slide 2: Sprint Highlights
Back-end | Design and implementation of |  | 
7102 7101 7103 7597 | Backend: Design: User specific view settings; Kanban View Backend: Design: User specific view settings Backend: Design: Task Action (All remaining) Backend: Design: Tags |  | 
Front-end | Designs |  | 
7299 | Frontend: API Integration: Tenant -> Client |  | 
7302 | Frontend: Unit Testing |  | 
DevOps |  |  | 
QA | API Automation: project Invite member, workspace Invite member Project Features, Project Settings, Create Project Workspace Settings Performance Testing |  | Test Execution:(using Azure Test Plan) Preparation of Test Cases – Timer, section, Timesheet Settings Kanban View of Task, List view of Task, Views Panel common features, Activity Stream Test Case Reviews

## Slide 3: Sprint 25 Progress
Sprint Progress(%)
Done – 50%
Remaining– 50%
Total Scoped – 160 Story Points
Done – 80 Story Points
Remaining – 80 Story Points
Sprint update Click here:

## Slide 4: Anil
7626– QA- Bug Verification (1)
  Bug verification on AWS QA environment (9 Bugs verified)
7601- QA: Manual Testing – Workschedule (Add/Edit /List
6542- QA- Test Case Review-Workitems (1)
6541 -QA- Test Case Review for Status Workflow(0.5)
5089- QA- Misc Work Activities and Scrum Work(3)
QA Updates:
Bugs – All Open Bugs #52|| New Bugs in sprint – #7|| Verified Bug- #12|| Dashboard – Click here
Test Case Preparation – Click here
Automation Coverage – Click here

## Slide 5: Chintan
7308- QA API Testing- Spaces
  Cover the spaces related scenario and Automate
3062- QA Performance Testing – Login and Logout script
  Check the performance with 2 security-service instances with 97 unique account and users

## Slide 6: Harmeet

## Slide 7: Fena

## Slide 8: Vrushali
1.7321: QA: Test Case Preparation: Timer Panel
(Quick Add)Timer , Timer Tray ,Log Time, Edit Time, Delete Time Log.
2.7320: QA: Test Case Preparation: Sections
Basic Details ,Section Actions.
3.7322: QA: Test Case Preparation: Workspace -> Timesheet Settings
(Categories, Reminder , Generals)
4.7586: QA: Manual Testing: Account Profile, People.
5.7587: QA: Manual Testing: Workspace Profile, People.

## Slide 9: Pragya
7046-DevOps - Add WAF rules
SQL Injection- Request Body>8KB
Cloud Metadata Potentially Exposed
DDOS: if no. of requests in 5mins from an IP>2000
7047-DevOps - Integrate ZAP to the Jenkins Pipelines
Test Job – to be used by devops
Lightweight installation on jenkins
Integrate with FE jobs and used as postman proxy for BE requests
7581-DevOps - Dynamic environments for test automation
Move away from kops created cluster to terraform
Dynamic creation of AWS Infra
Dynamic Provisioning of k8s infra
Deploy platform, configmap, saas services
Delete Infra
5199-Devops Support

## Slide 10: Nagendra
6133.DevOps - Backup strategy for monitoring
Created storage class and pvc for grafana and prometheus
Enable back up for volumes
6132.DevOps - KOPS/Terraform - VPC/Subnet IDs to a file/variable
Created script
Output file as a input to infra
7582.DevOps - DR for S3 - Cross-region replication
Enabled bi directional CRR
Added in CDN for failover
7583.DevOps - Look into the Medium issues reported by ZAP
Created policy in CDN
5114.DevOps - Support development/QA teams
Interim release
Adhoc task

## Slide 11: Maheshwara

## Slide 12: Vishal
Vishal

## Slide 13: Mohammad Ahmad
7102 - Backend: Design: User specific view settings; Kanban View
7101 - Backend: Design: User specific view settings
856 - Bulk Action 2105 - Kanban Board: Applicability 3384 - Kanban Board: Group By and Column Creation 919 - Kanban Board: Column Details 920 - Kanban Board: Card Display 2104 - Kanban View: Impact of Group By on Sort, Filer & Show/Hide | 3461 - List View: Applicability 813 - List of Tasks 3460 - List View: Row Details & Features 3462 - List View: Group Creation & Details 2100 - List View: Task List via Group By Features 2101 - List View: Impact of Group by on Sort, Filer & Show/Hide
7103 - Backend: Design: Task Action (All remaining)
7597 - Backend: Design: Tags
  826 - Duplicate Task
  825 - Delete Task
  1654 - Multiple Task Selection
  1655 - Task Status
  1656 - Update Assignee
  1661, 837: Tags

## Slide 14: Akash
4635 - Backend - Create data for dedicated schema- part -2(SpillOver)
8208 - Backend - Fix known issues related dedicated schema
Public Schema //tenant saved with owner user //user not save with tenantid //roles not saved with tenantid
  New Schema //Address not saved in new db with same UUID //roles not saved //user role map not saved
  //tenant & user saved with same issue of public schema
7095 - Backend: Design: Collaboration (File + Comments)
980 – Add Message 983 – Message Format 984 – Tag People 987 – Tag Workitem 985 – Attach File | 990 - Edit Message 991 - Delete Message 988 – Reply Message 982 – View Message

## Slide 15: Afzal

## Slide 16: Raj
Bug:
- Assigned: 8
- Fixed: 1
- Ready for Testing: 5
- Done: 2

## Slide 17: Sharad

## Slide 18: Shubham
7314 - Backend: Development: Section (Add, Edit, Get, Delete)
    CRUD operation on projects section.

## Slide 19: Kishan
7299 Frontend: API Integration: Tenant -> Client
  CRUD operation for client module with Ag-Grid.
  Integrated upload/download image API

## Slide 20: Saiteja

## Slide 21: Stalin
7292 Frontend: Save/Discard Button​
  Global setup of Save/Discard button in Client
7632 Frontend: Refresh page
7751 Adhoc support – Bug fixing during QA smoke testing

## Slide 22: Pavan
Stories
7293 – Frontend: API Integration: Workspace -> People
-- API Integration -Workspace -> People (List, Add, Delete, Invite, Sort, Filter, Group BY)
7794 - Frontend: API Integration: Project -> People
-- API Integration -Project-> People (List, Add , Delete, Invite, Sort, Filter, Group BY)
7295 - Frontend: API Integration: Project Action​
-- API Integration: Project Action - Move Project
7296 -Frontend: API Integration: Project Action
-- API Integration: Project Action - Pin/Unpin Project
Improvements
7297 - Frontend: Fix Issue: Sometimes setting menu close, sometimes not
4891 - Change Password - No password policy criteria displayed to the user for New Password field
4892 - Change Password - Missing Green tick Red Cross validations and Standard Validations Input
​

## Slide 23: Swar
7302,7588 – Frontend – unit testing
7785 - Frontend: Pending UI Components
7298 - Frontend: Static Screen: Project List View

## Slide 24: Shreyansh
7303 - Frontend: Unit Testing
7291 - Frontend: API Integration: 5Day Account
Improvements:
4841 Change Password - New Password field if we enter just 2 characters no error is throw or password checking is happening

## Slide 25: Nishat
7301-Frontend: Expand/Collapse icon for all secondary menu
7300-Frontend: Icons for secondary menu

## Slide 26: Utsav

## Slide 27: Vijay

## Slide 28: Idrish
8045 Help Ali in onboarding.
8046 Create a working sample of networking component.
8047 Review UI design and prepare definition of UI components.
  UI is not state where we can review and identify components.
8242 Start exploring List component.

## Slide 29: Sprint#26 Goals (upcoming sprint)
Backend
Frontend
DevOps
QA
  Sprint 25 – click here